PHASE 3 — ADVANCED BC ENGINEERING (SENIOR LEVEL)

W1D1 → W36D6 (36 Weeks)

CORE PROJECT:

“Enterprise University Platform (Production BC System)”

You will evolve your Phase 2 integration system into a:

- multi-company capable system

- background-processing engine

- DevOps-ready extension

- production-grade architecture

PHASE 3 STRUCTURE

| Block | Focus |
| --- | --- |
| W1–W6 | Background processing & async architecture |
| W7–W12 | Multi-company & enterprise architecture |
| W13–W18 | Upgrade handling & AppSource readiness |
| W19–W24 | Performance engineering |
| W25–W30 | DevOps & CI/CD |
| W31–W36 | Final enterprise system + senior validation |

BLOCK 1 — W1D1 → W6D6

BACKGROUND PROCESSING & ASYNC ARCHITECTURE

W1D1 — Job Queue Fundamentals

Theory

- Job Queue Entries

- Scheduled processing model

Build

- Create job queue setup for integration sync

W1D2 — Background Codeunits

Build

- Move integration logic into background execution codeunit

W1D3 — Async Execution Patterns

Build

- Simulate async student sync process

W1D4 — Error Isolation

Build

- Ensure failures do not crash job queue

W1D5 — Retry in Background Jobs

Build

- Add retry logic for background tasks

W1D6 — BLOCK TEST 1 (GATE 1)

TEST

- Run scheduled job

- Confirm async execution works

- Confirm retry works

BLOCK 2 — W7D1 → W12D6

MULTI-COMPANY & ENTERPRISE ARCHITECTURE

W7D1 — Company Model in BC

Theory

- Company isolation concepts

W7D2 — Cross-Company Data Handling

Build

- Read/write across companies

W7D3 — Config-Driven Architecture

Build

- Setup table controlling behavior per company

W7D4 — Data Isolation Rules

Build

- Ensure no cross-company leakage bugs

W7D5 — Shared Services Layer

Build

- Create shared service codeunit for all companies

W7D6 — BLOCK TEST 2 (GATE 2)

TEST

- Run same logic in multiple companies

- Validate isolation works

BLOCK 3 — W13D1 → W18D6

UPGRADE HANDLING & APPSOURCE READINESS

W13D1 — Upgrade Codeunits

Theory

- Data upgrade lifecycle

W13D2 — Versioning Strategy

Build

- Define version-safe architecture

W13D3 — Schema Change Handling

Build

- Add safe field modifications

W13D4 — Data Migration Logic

Build

- Migrate old student records safely

W13D5 — Backward Compatibility

Build

- Ensure old APIs still work

W13D6 — BLOCK TEST 3 (GATE 3)

TEST

- Simulate upgrade

- Confirm no data loss

BLOCK 4 — W19D1 → W24D6

PERFORMANCE ENGINEERING

W19D1 — Query Optimization

Build

- Replace inefficient loops with Set-based logic

W19D2 — SetLoadFields Optimization

Build

- Reduce data load overhead

W19D3 — Locking & Concurrency

Build

- Avoid record locking issues

W19D4 — Large Dataset Handling

Build

- Process bulk records efficiently

W19D5 — Performance Benchmarking

Build

- Measure execution time improvements

W19D6 — BLOCK TEST 4 (GATE 4)

TEST

- Process 10,000+ records efficiently

- Confirm no timeout issues

BLOCK 5 — W25D1 → W30D6

DEVOPS & CI/CD PIPELINES

W25D1 — Git Fundamentals for BC

Theory

- Branching strategies

W25D2 — Repo Structure

Build

- Organize AL solution into CI-friendly structure

W25D3 — Build Pipelines

Build

- Automate extension build

W25D4 — Deployment Automation

Build

- Auto deploy to sandbox

W25D5 — Version Tagging

Build

- Semantic versioning strategy

W25D6 — BLOCK TEST 5 (GATE 5)

TEST

- Push code → auto build → auto deploy

BLOCK 6 — W31D1 → W36D6

FINAL ENTERPRISE SYSTEM & SENIOR VALIDATION

W31D1 — System Architecture Review

Build

- Refactor entire solution

W31D2 — Modularization

Build

- Split into service layers

W31D3 — Observability Layer

Build

- Add monitoring logs

W31D4 — Final Integration Hardening

Build

- Stabilize all integrations

W31D5 — Full System Simulation

Build

- End-to-end testing scenario

W31D6 — FINAL PHASE 3 TEST (GATE 6)

FINAL SENIOR TEST REQUIREMENTS

You MUST demonstrate:

Architecture

- Clean layered system

- Modular design

- Reusable services

Integration

- Stable external API flows

- Background processing

- Retry + logging system

Enterprise readiness

- Multi-company support

- Upgrade-safe design

- Performance optimization

DevOps

- CI/CD pipeline working

- Automated deployment

PHASE 3 EXIT CRITERIA

You are ONLY considered senior-ready if:

✔ You design before coding
✔ You build reusable systems
✔ You optimize performance intentionally
✔ You understand deployment pipelines
✔ You can review other developers’ code
✔ You think in architecture, not features

FINAL REALITY CHECK

At the end of this journey:

| Phase | Identity Shift |
| --- | --- |
| Phase 1 | AL Developer |
| Phase 2 | Integration Engineer |
| Phase 3 | Senior BC Engineer |